PROPOSAL

JECRC University

Landing Page — “Build Your World”

Prepared for

JECRC University

Prepared by

Broombuilds (s20)

Date

24 August 2026

# Project Overview

Broombuilds will design and build a single, high-craft landing page for JECRC University — “Build Your World” — built around a scroll-scrubbed campus tour, JECRC's brand colours, and the university's own facts and figures (32 acres, 26,000+ students, 11 schools, 27 years). The page is built to convert visits into enquiries: a clear story, a fast load, and a call to action that follows the visitor down the page.

## What's Included

- One full landing page, desktop and mobile responsive

- Scroll-driven hero tour built from your campus footage

- University overview, schools showcase, campus life, facilities sections

- Illustrated visit / location section with admissions CTAs

- Brand colours, typography and motion applied throughout

- Performance-tuned build (no bloated animation libraries)

# Timeline — 15 Days

From kickoff to launch in 15 working days, run as one continuous build with two built-in review rounds rather than a long back-and-forth.

| Day | Phase | What Happens |
| --- | --- | --- |
| Day 1–2 | Kickoff & Content | Brand assets, copy, photography and campus footage collected; content finalized against the page structure. |
| Day 3–5 | Structure & Design | Section layout, visual direction and motion approach locked in on the live build. |
| Day 6–10 | Build | Full page built: hero tour, schools showcase, campus life, facilities, visit section, footer. |
| Day 11–12 | Review Round 1 | Page shared for review. First round of revisions applied. |
| Day 13 | Review Round 2 | Second round of revisions applied. |
| Day 14 | QA & Polish | Cross-device testing, performance pass, copy/asset final check. |
| Day 15 | Launch | Page goes live. |

Timeline assumes content, brand assets and footage are supplied on or before Day 1, and that review feedback is returned within 24 hours of each round.

# Revisions

Two rounds of revisions are included in the build, scheduled on Day 11–13 above — enough to refine copy, imagery, spacing and small layout adjustments before launch.

- Included: copy edits, image swaps, spacing/layout refinement, minor section reordering

- Not included in the base rounds: new sections, structural redesign, or a change in creative direction — these are scoped and quoted separately

Additional revision rounds beyond the two included, if needed after launch prep, are billed at [₹X per round].

# Post-Launch Support

The 15-day timeline and fee cover design, build and launch. Ongoing care after launch — content updates, small fixes, monitoring — is a separate monthly plan, billed month to month with no lock-in.

| Included | Response Time | Monthly Fee |
| --- | --- | --- |
| Content/copy updates, minor image swaps, uptime monitoring, small bug fixes | Within 48 hours | [₹X / month] |

Support is optional and can start or stop any month. Not required to accept this proposal.

# Investment

| Item | Cost |
| --- | --- |
| Landing page design & build (15 days, 2 revision rounds) | [₹X] |
| Additional revision round (beyond the 2 included) | [₹X / round] |
| Post-launch support (optional, monthly) | [₹X / month] |

Payment terms: [50% to begin, 50% on launch] — or as agreed.

# Next Steps

- Confirm scope and fee

- Sign off on this proposal

- Share brand assets, copy and campus footage

- Kickoff — Day 1 of 15 begins

Broombuilds (s20)

k@secretworld.ai